**Kazakh Online Shop**

**Group members: Kanat Orynbayev, Zukhra Umarova, Danial Serekov.**

**Project Requirements**

**1. Project Proposal**

a. The main goal of our project is to create a website capable of performing certain functions for ordering goods, contact with the suppliers and so on. Our goal is to create a convenient and attractive online store. Our team found this topic very interesting and useful. Our project will be about an online store where we will sell products that are of high quality and naturalness goods related to Kazakh culture. High-quality goods that are in the territories of Kazakhstan, such as dishes from dairy products: milk, sour cream, cottage cheese, kurt; national clothes: shapan, saukele, jewelry and others; accessories for everyday life: blankets, dishes, souvenirs, books, besik, Kazakh round table with short legs, chest and others. All products will be divided into sectors by type of use.

b. <https://ademi-ai.kz/> - Ademi ai – Souvenir shop.

<http://www.talismans.kz/ru/katalog/nacionalnaya-odezhda-i-obuv> - Talisman - Online store of National clothing and footwear.

<https://baursak.net/> - Baursak – Online store with products made in Kazakhstan.

Similar stores operate abroad, but they are narrowly focused. For example, they only sell food like kumis, noodles, etc.

Features of our online store:

1. Large assortment of goods. We will sell everything from clothing to food.

2. Worldwide delivery. We will deliver parcels with our goods to all countries of the world.

3. Exclusivity. There are no similar online stores on the Internet. We will combine a large number of products in different directions.

4. Quality products. We will only have fresh produce.

5. Convenient communication. Our store will have accounts in many social media. networks, so it will not be difficult to contact us.

c. We have chosen this topic so that the residents of Kazakhstan do not forget about their customs, traditions, etc., and foreigners could easily get a piece of our culture. We are aimed at the audience living in the territory of Kazakhstan, as well as abroad. Shipping will be worldwide.

d. Site features:

1. Ability to select a product and add it to the cart.

2. Authors' page "About us".

3. Page "Contacts". Detailed information with contact details: addresses of offices, phone numbers, social networks, other contacts.

4. Ability to create an account.

5. Login and Account Registration.

6. A page with a photo gallery and a description of Kazakhstan.

**2. Project responsibilities:**

Kanat Orynbayev: Back-End Part.

Zukhra Umarova: Design and Project Documentation.

Danial Serekov: Front-End Part

**3. Project Plan**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Week | Tasks | Expected start date | Finishing date | Responsible team member |
| 1  (05/04/2021-11/04/2021) | Search a the register page templates, look and compare, taking ideas for my future backend pages | 07/04/2021 | 11/04/2021 | Kanat Orynbayev |
| Making a website template, which indicate the location of the main elements on the pages of the site | 07/04/2021 | 11/04/2021 | Zukhra Umarova |
| Making a documentation part, GitHub accounts etc. | 07/04/2021 | 11/04/2021 | Danial Serekov |
| 2  (12/04/2021-18/04/2021) | Create a design of register page and some form editions | 12/04/2021 | 18/04/2021 | Kanat Orynbayev |
| Creating a color layout, working on color combinations | 12/04/2021 | 15/04/2021 | Zukhra Umarova |
| Creating a website logo | 16/04/2021 | 18/04/2021 |
| Creating a navigation menu | 12/04/2021 | 18/04/2021 | Danial Serekov |
| 3  (19/04/2021-25/04/2021) | Create design and template of backend tools | 19/04/2021 | 25/04/2021 | Kanat Orynbayev |
| Making site convenient to use | 19/04/2021 | 25/04/2021 | Zukhra Umarova |
| Creating a main part | 19/04/2021 | 25/04/2021 | Danial Serekov |
| 4  (26/04/2021-02/05/2021) | Determine users system(Editor ,moderator, editor) | 26/04/2021 | 02/05/2021 | Kanat Orynbayev |
| Creating a banner and choosing corresponding images | 26/04/2021 | 02/05/2021 | Zukhra Umarova |
| Creating pages (contacts, about us etc.) | 26/04/2021 | 02/05/2021 | Danial Serekov |
| 5  (03/05/2021-09/05/2021) | Check all templates(design structure, relationship) | 03/05/2021 | 09/04/2021 | Kanat Orynbayev |
| Development of site page layouts | 03/05/2021 | 09/04/2021 | Zukhra Umarova |
| Creating front-end part of user, checking and correcting errors | 03/05/2021 | 09/04/2021 | Danial Serekov |
| 6 (10/05/2021-16/05/2021) | Create the register and log in pages | 10/05/2021 | 16/05/2021 | Kanat Orynbayev |
| Finalization of the design of existing pages | 10/05/2021 | 16/05/2021 | Zukhra Umarova |
| Creating footer, checking and correcting errors | 10/05/2021 | 16/05/2021 | Danial Serekov |
| 7 (17/05/2021-23/05/2021) | Create the Backend pages | 17/05/2021 | 23/05/2021 | Kanat Orynbayev |
| Creating website layout | 17/05/2021 | 23/05/2021 | Zukhra Umarova |
| Adding products, checking and correcting errors | 17/05/2021 | 23/05/2021 | Danial Serekov |
| 8  (24/05/2021-30/05/2021) | Work with phpMyAdmin create the database and tables into it | 24/05/2021 | 30/05/2021 | Kanat Orynbayev |
| Checking and revision | 24/05/2021 | 30/05/2021 | Zukhra Umarova |
| Checking and correcting errors | 24/05/2021 | 30/05/2021 | Danial Serekov |
| 9  (31/05/2021-06/06/2021) | Create relationships between all pages and database tables  And check all one more. | 31/05/2021 | 06/06/2021 | Kanat Orynbayev |
| Creation of presentation | 31/05/2021 | 06/06/2021 | Zukhra Umarova |
| Checking and revision | 31/05/2021 | 06/06/2021 | Danial Serekov |
| 10  (07/06/2021-13/06/2021) | Project defense |  |  | Kanat Orynbayev |
| Zukhra Umarova |
| Danial Serekov |

**4. GitHub accounts.**

Danial Serekov – DanialSS

Kanat Orynbayev –

Zukhra Umarova –